PRODUCT FEASIBILITY STUDY

FanVerdict Private Leagues

A proposed feature allowing participants to create private leagues inside an existing tournament, invite friends, process join requests, and preserve league history.

| Item | Recommendation |
| --- | --- |
| Feasibility | Feasible, medium-large scope. Best implemented as a league layer over existing tournaments. |
| Core constraint | Votes, polls, results, and points should remain tournament-owned. Private leagues should filter standings by league membership. |
| Highest risk | RLS/security and invite acceptance flow, especially for new users who sign up from an email token. |
| Best next move | Build in phases: data model + in-app leagues first, then email invites, then historical snapshots. |

# Executive Assessment

Bottom line The idea is strong and fits FanVerdict naturally. The safe architecture is not to duplicate tournaments or polls. A private league should be a membership group attached to a source tournament, with its own owner/admins and a standings view filtered to league members.

This preserves one source of truth for poll locks, votes, results, and scoring.

It gives participants social groups without fragmenting the tournament data.

It allows multiple private leagues to coexist inside the same tournament.

It supports both active and historical views if membership history or final snapshots are captured.

# Current Architecture Fit

The current application already has tournaments, tournament members, polls, poll options, votes, points ledger, profiles, email reminders, live standings, and historical standings. That gives this feature a good foundation.

| Existing area | How private leagues should use it |
| --- | --- |
| tournaments | Private leagues attach to one tournament through tournament_id. |
| tournament_members | A private league member must also be a member of the source tournament. |
| polls / votes | No duplicate polls or votes. League standings read the same votes. |
| points_ledger | League standings sum existing tournament points for active league members. |
| profiles | Existing users can be invited or approved without exposing email lists broadly. |
| historical standings | Past private leagues need either durable membership history or final snapshots. |

# Recommended Product Rules

Any signed-in participant can create a private league for an active or upcoming tournament if they are already a tournament member.

The creator becomes owner/admin of that private league only, not a tournament admin.

Private league admins can invite users, approve requests, remove league members, and rename/archive their own league.

Private league admins cannot create polls, settle results, adjust points, or change tournament membership outside invite/accept behavior.

An accepted private league invite should enroll the user into the source tournament if they are not already a tournament member.

A discoverable private league can appear in the tournament directory. An unlisted league should only be reachable through invite link or direct membership.

League standings should include only active private league members and the same scoring rules as the source tournament.

# Proposed Data Model

Figure 1. Private leagues as a scoped layer over the existing tournament model.

| Table / view | Purpose |
| --- | --- |
| private_leagues | League metadata: tournament_id, name, owner_id, visibility, status, starts_at/ends_at inherited or copied from tournament. |
| private_league_members | League membership: profile_id, role, status, joined_at, removed_at. Unique league_id + profile_id. |
| private_league_invites | Email or user-targeted invite state: invited_email, invited_profile_id, token_hash, status, expires_at, invited_by. |
| private_league_join_requests | Request queue: requester_profile_id, note, status, decided_by, decided_at. |
| private_league_standings view | Live filtered standings derived from existing votes and points ledger. |
| private_league_standings_snapshot | Recommended archive of final rankings at tournament close. |

# Key User Flows

Figure 2. Invite and request flows converge into one transactional enrollment operation.

## Create League

Participant opens Private Leagues from the tournament dashboard.

Chooses Create League, enters league name, visibility, and optional description.

Adds existing tournament participants by in-app invite.

Adds new friends by email invite.

System creates league and owner membership in one transaction.

## Accept Invite

Recipient opens invite link.

If not signed in, they sign up or log in through normal FanVerdict auth.

After auth, the token is accepted by a server route or Supabase RPC.

The user is inserted into tournament_members if needed, then private_league_members.

The league appears on their dashboard immediately.

## Request Join

Participant opens All Private Leagues for the selected tournament.

They request to join a discoverable league.

League admin sees pending request.

Approval inserts or activates private_league_members, and tournament_members if needed.

# Revised Screen Designs

Figure 3. Tournament dashboard adds My Private Leagues and All Private Leagues entry points.

Figure 4. Create flow supports visibility, existing participants, and new-email invites.

Figure 5. Private league detail separates standings, members, requests, and invites.

Figure 6. Directory lists discoverable leagues and supports request-to-join.

Figure 7. Past participation view relies on final standings snapshots.

# Flaws And Fixes

| Issue | Why it matters | Recommended fix |
| --- | --- | --- |
| Private vs listed leagues | Showing all leagues can conflict with user expectations of privacy. | Add visibility: discoverable and unlisted. Only discoverable leagues appear in the directory. |
| Forced addition of existing users | Owners could add people to leagues they did not consent to join. | Use invitations for existing users. Allow direct add only for owner-created small groups if the participant is already in the tournament and privacy settings permit it. |
| Duplicate scoring | Copying polls or votes would create inconsistencies. | Reuse tournament polls, votes, and ledger. Calculate league standings by filtering members. |
| Invite spam | Email invites can be abused and may hit spam. | Rate-limit invites, expire tokens, add resend limits, and use in-app invites for existing users. |
| New user acceptance | Signup is asynchronous and email verification may interrupt the token flow. | Persist invite token in the callback route and complete acceptance only after authentication. |
| Historical accuracy | Removed members or late joiners can change past standings if computed live forever. | Store membership effective dates and create final standings snapshots at tournament completion. |
| RLS complexity | Client-side Supabase writes may expose privilege mistakes. | Use security-definer RPCs or Next API routes for create, invite, approve, accept, remove. |
| Private admin scope | League owners should not become tournament admins. | Separate league roles from tournament roles and enforce with dedicated RLS helpers. |
| Email privacy | Searching all FanVerdict users by email/display name can leak information. | Search only current tournament participants; invite everyone else by exact email entry. |
| Dashboard clutter | A participant could belong to many leagues. | Show a compact My Leagues panel with filters, pinned leagues, and archive separation. |

# Security And RLS Requirements

A user can read a private league if they are a member, the league is discoverable, or they are a tournament/app admin.

Only private league owners/admins can approve requests, revoke invites, remove members, or change visibility.

Accepting an invite must validate token hash, expiry, status, target email/profile if present, and tournament status.

Request approval must be transactional and idempotent.

League owner/admin role must not grant access to tournament poll management.

Audit important actions: create league, invite sent, invite accepted, request approved/rejected, member removed, visibility changed.

# Implementation Plan

| Phase | Scope | Notes |
| --- | --- | --- |
| 1. Product decisions | Finalize visibility rules, invite behavior, limits, and archive behavior. | Do this before coding because it affects schema and RLS. |
| 2. Schema + RLS | Add private league tables, helper functions, RPCs, and basic types. | Most important technical risk. |
| 3. In-app league management | Create league, my leagues, league detail, standings, members. | No email dependency yet. |
| 4. Join requests | Directory of discoverable leagues, request queue, approve/reject. | Good MVP social loop. |
| 5. Email invites | Invite by email, token route, signup continuation, acceptance. | Higher risk because email deliverability is already a known issue. |
| 6. Historical archive | Membership effective dates and final standings snapshots. | Needed before relying on past private league views. |
| 7. Notifications and polish | In-app alerts, email copy, empty states, admin audit views. | Improves usability and moderation. |

# MVP Recommendation

Build this as two releases Release 1 should support private league creation, member invites for existing tournament participants, filtered standings, and join requests. Release 2 should add email invites for new friends, signup-token acceptance, and historical snapshots.

This staged approach keeps the first implementation useful without tying the feature to the hardest email/signup edge cases.

# Open Product Questions

Can any tournament participant create unlimited private leagues, or should there be a per-user/per-tournament limit?

Should private league admins be allowed to remove members after voting has started?

Should late joiners be ranked from all tournament points or only points after they joined the private league?

Should a league be discoverable by default or unlisted by default?

Should a rejected join request be allowed to request again?

Should private league names/descriptions be moderated by app admins?

Should private league standings support export/share links?

# Decision

Proceed with design refinement. The feature is feasible and aligns with FanVerdict, but the implementation should be intentionally scoped. The biggest design correction is to treat private leagues as groups inside a tournament, not separate tournaments. That keeps predictions, scoring, and historical data consistent.